ADVANCED APPLICATION DEVELOPMENT 4

Integrated Project Specification

Software Engineering • Application Development • Computer Security

Project-Based Learning Framework

Advanced Diploma in Information and Communication Technology

Mangosuthu University of Technology

2026 Academic Year

# Table of Contents

Introduction

Module Overview

Learning Outcomes & Bloom's Taxonomy Alignment

Assessment Structure

Weekly Deliverables & Integration Framework

Milestone Assessment Criteria

Final Examination Guidelines

Recommended Tools & Technologies

Academic Integrity & Plagiarism

Appendix A: Detailed Weekly Breakdown

Agile Methodology Integration

# 1. Introduction

Welcome to Advanced Application Development 4, an intensive project-based learning module that integrates software engineering principles, modern application development practices, and comprehensive computer security measures. This specification document serves as your complete guide through the semester-long journey of designing, developing, and deploying a full-stack application that addresses real-world problems in agriculture, community innovation, and digital transformation.

## 1.1 Purpose of This Document

This specification document provides:

Week-by-week deliverables integrating Software Engineering, Application Development, and Computer Security

Clear alignment with Bloom's Taxonomy cognitive levels appropriate for advanced diploma students

Comprehensive assessment criteria for all milestones and the final examination

Technical guidance on implementing industry best practices

Security requirements and implementation guidelines throughout the development lifecycle

## 1.2 Module Philosophy

This module operates on the principle that advanced diploma students are at the 'Apply' level of Bloom's Taxonomy, ready to take theoretical knowledge and transform it into practical, working solutions. You will not merely learn concepts—you will implement them in a production-ready application that could genuinely serve your community.

Agile Integration: This project is structured around Agile/Scrum methodology, with each week functioning as a sprint. You will practice sprint planning, daily stand-ups, sprint reviews, and retrospectives throughout the semester. See Section 10 for comprehensive Agile integration details.

# 2. Module Overview

## 2.1 Module Theme

Smart Agriculture, Community Innovation, and Digital Transformation

Your project will focus on developing technological solutions that address real challenges in agriculture, rural communities, or digital transformation initiatives in South Africa. These projects must demonstrate social impact alongside technical sophistication.

## 2.2 Integration of Three Core Subjects

This module uniquely integrates three critical subject areas:

### Software Engineering

Focus on systematic development methodologies, requirements engineering, system architecture, design patterns, testing strategies, and project management. You will apply SOLID principles, implement design patterns, and follow industry-standard development workflows.

### Application Development

Hands-on implementation of full-stack applications including frontend frameworks, backend APIs, database systems, mobile responsiveness, and modern development tools. You will build working systems that demonstrate technical competence and user-centered design.

### Computer Security

Comprehensive security measures woven throughout the entire development lifecycle. This includes threat modeling, secure authentication, data protection, vulnerability prevention (OWASP Top 10), compliance with POPIA, and defensive programming practices. Security is not an afterthought—it is integral to every phase.

# 3. Learning Outcomes

By the end of this module, students will be able to:

Design and develop full-stack applications following software engineering best practices

Model and manage complex data relationships using normalized database design

Develop secure and scalable systems implementing industry-standard security practices

Integrate web services and APIs following RESTful principles

Implement mobile-responsive and offline-capable solutions

Apply AI and intelligent features to enhance user experience

Demonstrate teamwork, innovation, and problem-solving in a real-world context

Identify and mitigate security vulnerabilities including SQL injection, XSS, CSRF, and authentication attacks

Deploy and maintain production-ready applications with proper DevOps practices

# 4. Assessment Structure

Total Module Mark = Duly Performed (40%) + Final Examination (60%)

## 4.1 Duly Performed (DP) - 40%

The DP mark is earned through consistent progress across four major milestones:

| Week | Milestone | Weight |
| --- | --- | --- |
| Week 2 | Project Proposal & Requirements Specification | 8% |
| Week 4 | System Design & Architecture | 10% |
| Week 8 | Core Development Demonstration | 12% |
| Week 10 | AI & Integration Progress | 10% |
| Total | Duly Performed | 40% |

## 4.2 Final Examination - 60%

The final examination is a formal project presentation and system demonstration conducted during the official examination period. There is no traditional written exam.

| Assessment Criteria | Weight |
| --- | --- |
| System Completeness & Functionality | 15% |
| Innovation & AI Implementation | 10% |
| Technical Complexity & Architecture | 10% |
| Usability & Design Quality | 10% |
| Community Impact & Problem-Solving | 5% |
| Professional Presentation & Communication | 5% |
| Reflection & Learning Demonstration | 5% |
| Total Examination | 60% |

# 5. Weekly Deliverables & Integration Framework

This section provides the core structure of your semester. Each week builds upon the previous, integrating concepts from Software Engineering, Application Development, and Computer Security. The weekly breakdown ensures that you systematically develop your application while incorporating best practices from all three disciplines.

## 5.1 Understanding the Weekly Structure

Each week includes four key components:

Software Engineering Focus: Methodologies, patterns, and practices for systematic development

Application Development Tasks: Practical implementation of features and functionality

Computer Security Requirements: Security measures, threat mitigation, and compliance

Expected Deliverables: Concrete outputs that demonstrate your progress

## 5.2 Bloom's Taxonomy Progression

The module progresses through Bloom's cognitive levels:

Weeks 1-2: Remember & Understand (foundational concepts)

Weeks 3-6: Apply (implementing learned concepts)

Weeks 7-10: Analyze (breaking down problems, testing, optimizing)

Weeks 11-14: Evaluate & Create (assessing quality, innovating, producing final solution)

Note: Note: Detailed week-by-week breakdowns are provided in Appendix A. The following sections provide milestone assessment criteria, examination guidelines, and recommended tools before the detailed weekly breakdown.

# 6. Milestone Assessment Criteria

This section provides detailed rubrics for each of the four DP milestones.

## 6.1 Milestone 1: Project Proposal (Week 1 - 8%) – 09/03/2026

Assessment Focus: Problem clarity, innovation, requirements specification, security planning

Key Assessment Areas:

Problem Definition: Clear, specific, measurable problem with strong justification and community impact

Requirements Specification: Comprehensive functional and non-functional requirements with MoSCoW prioritization

Use Cases: Well-defined use cases and showing user interactions

Product Backlog	Prioritized list of user stories and features	Prioritization, detail, completeness

User Stories & Acceptance Criteria	Clear, detailed user stories and success conditions	Clarity, user-focus, testability

Use Case Diagrams (generate multiple Use Cases) which showcases high-level visual of system interactions and also show Relevance, simplicity and completeness.

Work Breakdown Structure (Optional)	Features broken down into sprints and estimated effort	Logical breakdown, feasibility.

Security Planning: Initial security requirements including authentication, data protection, and compliance (POPIA)

Feasibility: Technology stack research with justified selections and risk assessment

Stakeholder Analysis: Clear identification of beneficiaries and their needs

## 6.2 Milestone 2: System Design & Architecture (Week 4 - 10%) 27/03/2026

Assessment Focus: Database design, architecture quality, security architecture, UI/UX planning

Database Design: Normalized schema (3NF), complete ERD with cardinalities, data dictionary, integrity constraints

System Architecture: Clear component separation (frontend, backend, database), scalability considerations, justified technology choices

Security Architecture: Authentication/authorization design, encryption strategy (at rest and in transit), SQL injection prevention, access control

API Specification: RESTful API endpoints with request/response formats, error handling design

UI/UX Design: Comprehensive wireframes for all major screens, user flow diagrams, responsive design planning

Activity Diagram,	Visual flow of a key feature or process	Accuracy, clarity, flow.

Domain Class Diagram,	Storage requirements and class structure,	Completeness, correctness, adaptability

## 6.3 Milestone 3: Core Development (Week 8 - 12%) 17/04/2026

Assessment Focus: Working implementation, code quality, testing, security implementation

Functionality: Backend APIs operational, database integration complete, frontend consuming APIs, CRUD operations working

Code Quality: Clean code principles (DRY, KISS, SOLID), proper error handling, meaningful comments, consistent naming conventions

Testing: Unit tests for backend, integration tests for APIs, minimum 60% coverage, test documentation

Security Implementation: Input validation and sanitization, parameterized queries, XSS/CSRF protection, secure password hashing (bcrypt/Argon2), JWT implementation

Version Control: Regular commits with meaningful messages, proper branching strategy, GitHub repository organized

Documentation: API documentation (Swagger/Postman), setup instructions, environment configuration

## 6.4 Milestone 4: AI & Intelligent Features (Week 10 - 10%) 08/05/2026

Assessment Focus: AI implementation, innovation, relevance, performance

AI Feature Implementation: Functional recommendation system OR chatbot OR analytics/prediction feature

Relevance: AI feature adds clear value to the solution and addresses genuine user needs

Innovation: Creative application of AI/ML techniques beyond basic implementation

Performance: AI feature performs accurately, efficiently, and handles edge cases

Security & Ethics: AI model security, data privacy in training/inference, ethical considerations, bias mitigation

Documentation: AI model documentation, training data sources, performance metrics, user guide for AI features

# 7. Final Examination Guidelines

The final examination is a comprehensive assessment conducted during the official examination period. It accounts for 60% of your final mark.

## 7.1 Examination Format

Duration: 45-60 minutes per group/individual

Structure:

System demonstration (20-25 minutes)

Formal presentation (15-20 minutes)

Question and answer session (15-20 minutes)

Reflection discussion (5 minutes)

## 7.2 Demonstration Requirements

Your live demonstration must showcase:

Complete user journey from registration to key features

Authentication and authorization system (different user roles if applicable)

Core application functionality (all major features operational)

AI/intelligent features working in real-time

Mobile responsiveness (demonstrate on different screen sizes)

Error handling and validation (show both valid and invalid inputs)

Security features (demonstrate, don't just explain)

## 7.3 Presentation Requirements

Your presentation should cover:

Problem Statement: What problem does your application solve? Who benefits?

Solution Overview: High-level explanation of your application and its unique value

Technical Architecture: System design, technology stack justification, database design

Security Implementation: Security measures, threat mitigation strategies, OWASP Top 10 compliance

Innovation & AI: Unique features, AI implementation details, technical complexity

Community Impact: Real-world impact, user feedback, scalability potential

Challenges & Solutions: Technical obstacles encountered and how you overcame them

Future Enhancements: Roadmap for further development and improvements

## 7.4 Required Documentation

Submit the following documentation 48 hours before your examination:

Complete system documentation (architecture diagrams, database schema, API documentation)

User manual (how to use the application from end-user perspective)

Security audit report (vulnerabilities tested, OWASP Top 10 checklist, security measures implemented)

Test coverage report (unit and integration tests, minimum 60% coverage)

Deployment documentation (hosting platform, environment setup, CI/CD pipeline if implemented)

Video demonstration (5-7 minutes showing all major features)

Reflection report (1000-1500 words discussing learning journey, challenges, growth)

GitHub repository link (complete commit history, well-organized code, README with setup instructions)

# 8. Recommended Tools & Technologies

While you have flexibility in technology choices, the following are recommended based on industry standards and learning objectives.

## 8.1 Frontend Development

Frameworks: React, Vue.js, Angular

Styling: Tailwind CSS, Bootstrap, Material-UI

State Management: Redux, Context API, Vuex, Pinia

## 8.2 Backend Development

Languages & Frameworks: Node.js (Express), Python (Django/Flask), Java (Spring Boot), PHP (Laravel)

API: RESTful APIs, GraphQL (optional)

Authentication: JWT, OAuth 2.0, Passport.js, bcrypt for password hashing

## 8.3 Database

Relational: PostgreSQL, MySQL, SQLite (for development)

NoSQL (optional): MongoDB, Firebase Firestore

ORM: Sequelize, TypeORM, SQLAlchemy, Prisma

## 8.4 Security Tools

Password Hashing: bcrypt, Argon2

Vulnerability Scanning: OWASP ZAP, Snyk, npm audit

SSL/TLS: Let's Encrypt, Certbot

Security Headers: Helmet.js (Node.js), django-csp (Python)

## 8.5 AI/ML Tools

Machine Learning: TensorFlow, PyTorch, scikit-learn

NLP: spaCy, NLTK, Hugging Face Transformers

Chatbots: Dialogflow, Rasa, OpenAI API, Anthropic Claude API

Recommendation Systems: Collaborative filtering, Content-based filtering, Matrix factorization

## 8.6 DevOps & Deployment

Version Control: Git, GitHub/GitLab/Bitbucket

Hosting: Heroku, Vercel, Netlify, Render, Railway, AWS, DigitalOcean

Containerization (optional): Docker

CI/CD: GitHub Actions, GitLab CI, Jenkins

## 8.7 Testing

Unit Testing: Jest, Mocha, PyTest, JUnit

Integration Testing: Supertest, Postman/Newman

E2E Testing: Cypress, Selenium, Playwright

## 8.8 Development Tools

IDE/Editors: VS Code, IntelliJ IDEA, PyCharm

API Testing: Postman, Insomnia, Thunder Client

Database Management: pgAdmin, MySQL Workbench, MongoDB Compass

Design Tools: Figma, Adobe XD, Canva (for wireframes and UI design)

# 9. Academic Integrity & Plagiarism

## 9.1 Code Attribution

All code must be your own work or properly attributed. This includes:

Using libraries and frameworks is encouraged and does not require citation

Code snippets from Stack Overflow, tutorials, or documentation must be cited in comments with source URL

AI-assisted code (GitHub Copilot, ChatGPT, Claude) must be understood, tested, and modified for your specific use case

Copying entire projects or significant portions from others is strictly prohibited and will result in disciplinary action

Template code or boilerplate provided by instructors does not need citation

## 9.2 Collaboration Guidelines

Groups: Clearly document each member's contributions in your repository (use commit messages and contribution log)

Helping others: You may discuss concepts and approaches, but not share code directly or allow others to copy your work

External help: Mentors and industry professionals may advise on architecture and best practices, but must not write code for you

Pair programming: Allowed within your group, but must be done together with both members actively participating

Code reviews: Seeking feedback on your code is encouraged, but the implementation must remain your own

## 9.3 Consequences of Academic Dishonesty

Plagiarism or academic dishonesty will result in:

Zero marks for the affected component or entire project

Referral to the university's disciplinary committee

Potential failure of the module or program

Disciplinary record that may affect future academic and professional opportunities

## 9.4 How to Avoid Plagiarism

Follow these best practices:

Start early to avoid last-minute pressure that leads to shortcuts

Understand every line of code in your project - if you can't explain it, you don't own it

Document your development process with regular commits showing incremental progress

When stuck, ask instructors for guidance rather than copying solutions

Use proper citation format in code comments: // Source: https://stackoverflow.com/questions/... (modified for our use case)

Keep a development journal documenting your problem-solving process and learning

# Appendix A: Detailed Weekly Breakdown

This appendix provides comprehensive week-by-week guidance integrating Software Engineering, Application Development, and Computer Security concepts throughout your project development. Each week builds systematically toward your final solution.

## Week 1: Project Initiation & Problem Identification

### Software Engineering Focus

Requirements gathering fundamentals and elicitation techniques

Stakeholder identification and analysis matrix

Project scope definition using scope statements

Initial feasibility study (technical, economic, operational)

### Application Development Tasks

Problem statement formulation using SMART criteria

User needs assessment through surveys/interviews

Technology stack research (compare options with pros/cons)

Similar solutions analysis (competitive analysis)

### Computer Security Requirements

Security requirements identification (CIA triad)

Threat landscape overview for your domain

Compliance requirements (POPIA basics, GDPR if applicable)

Initial risk assessment framework

### Required Deliverables

Problem identification document (500-800 words)

Stakeholder analysis matrix

Initial security requirements list

Technology research summary with comparison table

## Week 2: Project Proposal & Requirements Engineering

### Software Engineering Focus

Requirements elicitation techniques (interviews, surveys, observation)

Functional vs non-functional requirements specification

Use case development with actors and scenarios

Requirements prioritization using MoSCoW method (Must, Should, Could, Won't)

### Application Development Tasks

Application objectives definition with measurable goals

Target user personas development (demographics, goals, pain points)

Feature list development and categorization

Success criteria establishment (KPIs for your application)

### Computer Security Requirements

Security requirements specification (authentication, authorization, data protection)

Authentication requirements (user registration, login, password policies)

Data protection needs (what data needs encryption, access controls)

Privacy considerations (data collection, storage, sharing policies)

### Required Deliverables

Complete project proposal document (2000-3000 words)

Requirements specification (functional & non-functional, at least 15 requirements)

Use case diagrams with 5-10 use cases

Security requirements specification

Project timeline with Gantt chart showing all 14 weeks

## Week 3: System Architecture & Design Planning

### Software Engineering Focus

Architectural patterns (MVC, Microservices, Layered, Client-Server)

Component identification and responsibility assignment

Technology stack justification with trade-off analysis

Design principles: SOLID (Single Responsibility, Open-Closed, Liskov Substitution, Interface Segregation, Dependency Inversion), DRY (Don't Repeat Yourself), KISS (Keep It Simple)

### Application Development Tasks

System architecture diagram (frontend, backend, database, external services)

Frontend framework selection with justification (React/Vue/Angular)

Backend technology selection with justification (Node.js/Python/Java)

Database technology choice (SQL vs NoSQL) with reasoning

### Computer Security Requirements

Security architecture design (defense in depth)

Authentication mechanism selection (JWT, OAuth, session-based)

Encryption strategy (data at rest: AES-256, data in transit: TLS 1.3)

Secure communication protocols (HTTPS, WSS for WebSockets)

### Required Deliverables

High-level architecture diagram with all components

Technology stack document with detailed justification

Component interaction diagrams (sequence diagrams)

Security architecture document with threat model

## Week 4: Database Design & Data Modeling

### Software Engineering Focus

Database normalization (1NF, 2NF, 3NF) to eliminate redundancy

Entity relationship modeling with proper cardinalities

Data integrity constraints (primary keys, foreign keys, unique, check)

Transaction management principles (ACID properties)

### Application Development Tasks

ERD creation with all entities, attributes, and relationships

Database schema design with all tables and columns

API endpoint planning (RESTful: GET, POST, PUT, DELETE)

Data flow diagrams showing how data moves through system

### Computer Security Requirements

Database security measures (principle of least privilege)

SQL injection prevention strategies (parameterized queries, ORMs)

Data encryption at rest (column-level or database-level encryption)

Access control lists (ACL) and role-based access control (RBAC)

Audit logging design (who accessed what data and when)

### Required Deliverables

Complete ERD with cardinalities (crow's foot notation)

Normalized database schema (3NF) with all tables

Data dictionary (table name, column name, data type, constraints, description)

API specification document (endpoints, methods, request/response format)

Database security plan

UI/UX wireframes for all major screens

## Week 5: Backend Development Fundamentals

### Software Engineering Focus

RESTful API design principles (stateless, resource-based, HTTP methods)

Error handling strategies (try-catch, custom error classes, error codes)

Logging and monitoring setup (Winston, Morgan for Node.js)

Code organization patterns (MVC, separation of concerns, modular structure)

### Application Development Tasks

Server setup and configuration (Express.js, Flask, Spring Boot)

Database connection implementation with connection pooling

Basic CRUD operations for all major entities

API route implementation with proper HTTP status codes

### Computer Security Requirements

Input validation and sanitization (validate all user inputs)

Parameterized queries implementation (prevent SQL injection)

Rate limiting configuration (prevent brute force attacks)

CORS policy setup (specify allowed origins)

### Required Deliverables

Working backend server (can start and accept requests)

Database connection established with successful queries

At least 5 functional API endpoints (with proper CRUD operations)

API documentation (Swagger UI or Postman collection)

Input validation code for all endpoints

Error handling implementation with consistent error responses

## Week 6: Authentication & Authorization Systems

### Software Engineering Focus

Session management strategies (stateless vs stateful)

Token-based authentication design (JWT structure)

Password hashing best practices (salt, pepper, work factor)

Multi-factor authentication concepts (TOTP, SMS, email)

### Application Development Tasks

User registration system (email verification, username uniqueness)

Login/logout functionality with session/token management

Password reset mechanism (email-based, secure token)

Profile management (update user information)

### Computer Security Requirements

Secure password storage using bcrypt (cost factor 10-12) or Argon2

JWT implementation (access tokens, refresh tokens, token expiration)

Session hijacking prevention (secure cookies, HttpOnly, SameSite)

Brute force attack protection (account lockout, CAPTCHA after failed attempts)

OAuth2.0 integration if using social login (Google, Facebook)

### Required Deliverables

Complete authentication system (registration, login, logout)

User registration with email verification

Password hashing implementation (never store plain text passwords)

JWT token generation and validation

Role-based access control (RBAC) with at least 2 roles

Security testing documentation (test failed login, SQL injection attempts)

## Week 7: Frontend Development & UI/UX Implementation

### Software Engineering Focus

Component-based architecture (reusable components)

State management (Redux, Context API, Vuex)

Code reusability and modularity

Documentation standards (JSDoc, comments)

### Application Development Tasks

Responsive design implementation (mobile-first approach)

Form handling and validation (client-side validation)

API integration (fetch/axios, error handling)

User feedback mechanisms (loading states, error messages, success notifications)

### Computer Security Requirements

XSS prevention (sanitize user inputs, escape HTML)

CSRF protection (CSRF tokens, SameSite cookies)

Secure cookie handling (HttpOnly, Secure, SameSite attributes)

Content Security Policy (CSP) to prevent XSS attacks

### Required Deliverables

Functional frontend interface (all major pages implemented)

Responsive design working on mobile (375px), tablet (768px), desktop (1200px+)

Form validation on client-side (real-time feedback)

API integration complete (frontend consuming backend APIs)

XSS and CSRF protection implemented and tested

## Week 8: Core System Integration & Testing

## Software Engineering Focus

Integration testing strategies (test component interactions)

Unit testing principles (test individual functions/methods)

Test coverage analysis and improvement

Continuous integration setup (GitHub Actions basics)

### Application Development Tasks

Full-stack integration (frontend <-> backend <-> database)

Local storage implementation (localStorage, IndexedDB)

Offline functionality (service workers basics)

Data synchronization between client and server

### Computer Security Requirements

Security testing fundamentals (penetration testing basics)

Vulnerability scanning with tools (OWASP ZAP, npm audit)

Security audit checklist completion

OWASP Top 10 compliance check (Injection, Broken Auth, XSS, etc.)

### Required Deliverables

Fully integrated system demonstration (all parts working together)

Test suite with unit and integration tests

Test coverage report showing minimum 60% coverage

Security audit report with vulnerabilities found and fixed

Bug tracking log (issues found and resolved)

Performance benchmarking (page load times, API response times)

## Week 9: Advanced Features & API Integration

### Software Engineering Focus

Third-party API integration patterns

Webhook implementation for real-time updates

Caching strategies (Redis, in-memory caching) for performance

Performance optimization techniques (lazy loading, code splitting)

### Application Development Tasks

External service integration (weather API, payment gateway, mapping service)

File upload/download functionality with size limits

Real-time features using WebSockets (if applicable)

Advanced search functionality (filtering, sorting, pagination)

### Computer Security Requirements

API key management and rotation

Secure file upload validation (file type, size, malware scanning)

Third-party API security (authentication, rate limiting)

Data transmission encryption (end-to-end if needed)

### Required Deliverables

External API integration (at least 1 third-party service)

File handling system with security validation

Real-time feature (WebSocket chat, notifications, live updates)

API key security implementation (environment variables, never in code)

Integration documentation with API credentials management guide

## Week 10: AI & Intelligent Features

### Software Engineering Focus

Machine learning integration patterns

Algorithm selection for your use case

Model training and validation techniques

Performance metrics (accuracy, precision, recall, F1-score)

### Application Development Tasks

Recommendation engine (collaborative or content-based filtering)

Chatbot implementation (rule-based or NLP-based)

Data analytics dashboard (charts, graphs, insights)

Predictive features (crop yield prediction, price forecasting)

### Computer Security Requirements

AI model security (prevent model poisoning)

Data privacy in machine learning (anonymization, differential privacy)

Adversarial attack prevention

Ethical AI considerations (bias detection and mitigation)

### Required Deliverables

At least one AI feature fully implemented and working

Recommendation system OR chatbot OR analytics dashboard

AI model documentation (algorithm used, training process, performance metrics)

Training data security measures (data anonymization if needed)

Performance evaluation report with metrics and accuracy

## Week 11: Mobile Responsiveness & Progressive Web App Features

### Software Engineering Focus

Mobile-first design principles

Progressive enhancement strategy

Service workers for offline capability

App manifest configuration

### Application Development Tasks

PWA implementation (service worker, manifest.json)

Offline functionality (cache critical resources)

Push notifications (if applicable)

Mobile optimization (touch targets, thumb zones, mobile navigation)

### Computer Security Requirements

Mobile security best practices

Secure storage on mobile devices (avoid sensitive data in localStorage)

Biometric authentication consideration

Mobile-specific vulnerabilities (tapjacking, insecure data storage)

### Required Deliverables

PWA manifest file (name, icons, theme color, display mode)

Service worker implementation for offline mode

Offline mode functionality (app works without internet for core features)

Mobile-optimized interface (touch-friendly, fast loading)

Push notification system (if implemented)

## Week 12: Deployment, DevOps & Production Readiness

### Software Engineering Focus

Deployment strategies (blue-green, rolling, canary)

Environment configuration (development, staging, production)

Version control best practices (semantic versioning, release branches)

CI/CD pipeline setup (automated testing, deployment)

### Application Development Tasks

Production build optimization (minification, bundling, tree shaking)

Environment variables management (.env files, secrets)

Database migration strategy (version control for schema changes)

Hosting platform selection and configuration (Heroku, Vercel, AWS)

### Computer Security Requirements

Production security hardening (disable debug mode, remove test accounts)

SSL/TLS certificate configuration (Let's Encrypt)

Firewall configuration and port management

Security headers (HSTS, X-Frame-Options, X-Content-Type-Options, CSP)

Backup and disaster recovery plan (automated backups, restoration testing)

### Required Deliverables

Deployed application with live URL (publicly accessible)

SSL certificate configured (https://, not http://)

Environment configuration documentation (how to set up environments)

Deployment guide (step-by-step instructions for redeployment)

Security hardening checklist with completed items

Backup strategy document (frequency, storage location, restoration procedure)

## Week 13: System Optimization & Quality Assurance

### Software Engineering Focus

Performance profiling and bottleneck identification

Code review process (peer review, static analysis)

Refactoring techniques (extract method, rename, simplify conditionals)

Technical debt management (identify, prioritize, address)

### Application Development Tasks

Load testing (simulate multiple users, identify breaking point)

Performance optimization (database queries, caching, lazy loading)

Code cleanup (remove dead code, improve readability)

Bug fixes from testing phase

### Computer Security Requirements

Final security audit (comprehensive review)

Penetration testing (ethical hacking of your own system)

Security patch management plan

Incident response plan (what to do if breach occurs)

### Required Deliverables

Performance optimization report (before/after metrics)

Load testing results (maximum concurrent users supported)

Code quality metrics (complexity, maintainability index)

Final security audit report (all OWASP Top 10 checked)

User acceptance testing (UAT) results with real users

## Week 14: Final Presentation Preparation & Documentation

### Software Engineering Focus

System documentation (architecture, design decisions, APIs)

Technical documentation (setup instructions, deployment guide)

Lessons learned documentation

Future enhancements roadmap with prioritization

### Application Development Tasks

User manual creation (how to use the application)

Technical documentation (for future developers)

Video demonstration creation (screen recording with narration)

Presentation preparation (slides, talking points, demos)

### Computer Security Requirements

Security documentation (implemented measures, compliance)

Compliance report (POPIA, data protection)

Security training materials (for users and admins)

Incident response documentation (procedures, contacts)

### Required Deliverables

Complete system documentation (100+ pages recommended)

User manual (step-by-step guide with screenshots)

Technical architecture document (for developers)

Security compliance report (all requirements met)

Video demonstration (5-7 minutes, professional quality)

Final presentation slides (15-20 slides)

Reflection report (1000-1500 words on learning journey, challenges overcome, personal growth)

# Conclusion

This integrated project specification provides a comprehensive roadmap for your semester-long journey in Advanced Application Development 4. By following this week-by-week guide and integrating Software Engineering principles, Application Development skills, and Computer Security best practices, you will create a production-ready solution that demonstrates your readiness to enter the technology industry.

Remember that this is not just an academic exercise—you are building real solutions that could benefit real communities. Approach each week with dedication, curiosity, and a commitment to excellence. Your success in this module will be measured not only by the technical sophistication of your solution but by its potential to make a meaningful impact.

Key Success Factors:

Start early each week—don't wait until the milestone deadline

Document your progress continuously, not just at milestones

Ask questions when stuck—instructors are here to help

Test security measures rigorously—don't assume they work

Commit code regularly with meaningful commit messages

Keep your users in mind at all times—build for them, not for grades

Good luck with your project! We look forward to seeing your innovative solutions that will help transform agriculture and empower communities across South Africa.

# 10. Agile Methodology Integration

This project adopts Agile software development methodologies to ensure iterative development, continuous feedback, and adaptive planning. Agile principles will be applied throughout the 10-week semester, with each week representing iterative sprints that build toward your final product.

## 10.1 Why Agile for This Project?

Agile methodologies are ideal for this project because:

Iterative Development: Build features incrementally, allowing for continuous testing and refinement

Flexibility: Adapt to changing requirements or technical challenges discovered during development

Continuous Feedback: Regular milestone assessments provide feedback to guide improvements

Risk Management: Early identification of problems through frequent integration and testing

Stakeholder Engagement: Regular demonstrations keep stakeholders (instructors, users) informed

Team Collaboration: Daily stand-ups and sprint reviews enhance communication (for group projects)

Quality Focus: Test-driven development and continuous integration ensure code quality

## 10.2 Agile Framework: Scrum Adaptation for Academic Context

This project uses a modified Scrum framework adapted for the academic semester structure. Traditional 2-week Scrum sprints are adapted to 1-week academic sprints, with 4 major sprint reviews aligned to your milestone assessments.

### Sprint Structure

Sprint Duration: 1 week (Monday to Friday, with sprint review/retrospective on Friday)

Total Sprints: 10+ sprints across the semester

Major Sprint Reviews: Weeks 2, 4, 8, 10 (aligned with DP milestones)

### Scrum Roles (Adapted for Academic Setting)

Product Owner: Module instructor/lecturer (defines requirements, provides feedback, accepts deliverables)

Scrum Master: Student project lead or rotating role within group (facilitates meetings, removes blockers, ensures Agile practices)

Development Team: All project team members (self-organizing, cross-functional, collectively responsible for deliverables)

Stakeholders: End users, community members, industry mentors (provide feedback during sprint reviews)

## 10.3 Agile Ceremonies & Weekly Rituals

Each week follows a structured Agile ceremony schedule to ensure continuous progress and communication.

### Monday: Sprint Planning (30-60 minutes)

Activities:

Review sprint goal for the week based on weekly theme

Break down weekly deliverables into tasks (user stories)

Estimate effort for each task (story points or hours)

Assign tasks to team members

Create/update sprint backlog in project management tool (Trello, Jira, GitHub Projects)

Identify dependencies and potential blockers

Deliverable: Sprint backlog with prioritized tasks for the week

### Tuesday-Thursday: Daily Stand-ups (15 minutes)

Daily synchronization meetings (can be done in-person or via messaging). Each team member answers:

1. What did I complete yesterday?

2. What will I work on today?

3. Are there any blockers or impediments?

Stand-ups should be timeboxed to 15 minutes and focus on synchronization, not problem-solving (take detailed discussions offline).

### Friday: Sprint Review & Retrospective (60-90 minutes)

Part 1: Sprint Review (30-45 minutes)

Demonstrate completed work (working software, not PowerPoint)

Review sprint goal: Was it achieved?

Discuss what was completed vs. what was planned

Get feedback from product owner (instructor)

Update product backlog based on feedback

Part 2: Sprint Retrospective (30-45 minutes)

What went well this sprint? (celebrate successes)

What didn't go well? (identify problems)

What should we improve next sprint? (actionable improvements)

Action items: Who will do what by when?

Deliverable: Sprint retrospective notes with action items for next sprint

## 10.4 Agile Artifacts

Your project must maintain the following Agile artifacts throughout the semester:

### 1. Product Backlog

A prioritized list of all features, enhancements, and fixes needed for your application. Maintained throughout the project and updated after each sprint review.

Structure:

User stories in format: "As a [user type], I want [goal] so that [reason]"

Acceptance criteria for each story

Story points or effort estimates

Priority (Must Have, Should Have, Could Have, Won't Have)

Status (Backlog, In Progress, Done)

Example User Story:

Story: "As a farmer, I want to receive weather-based crop recommendations so that I can make informed planting decisions."

Acceptance Criteria: Weather data is fetched from API; Recommendations display within 2 seconds; Works offline with cached data

Story Points: 8 points

Priority: Must Have

### 2. Sprint Backlog

Tasks selected from the product backlog for completion in the current sprint (week). Updated daily as work progresses.

Tasks broken down from user stories

Task assignments (who is working on what)

Task status (To Do, In Progress, Done)

Remaining effort estimates

Blockers or impediments flagged

### 3. Burndown Chart

A visual representation of work remaining vs. time in the sprint. Updated daily to track progress toward sprint goal.

X-axis: Days in sprint (Monday to Friday)

Y-axis: Story points or hours remaining

Ideal burndown line (linear decrease)

Actual burndown line (actual progress)

Helps identify if sprint is on track or behind

### 4. Definition of Done (DoD)

A checklist that must be completed before any feature is considered "done". This ensures consistent quality across all deliverables.

Your Definition of Done should include:

✓ Code written and follows coding standards

✓ Unit tests written and passing (minimum 60% coverage)

✓ Integration tests passing

✓ Code reviewed by at least one team member

✓ Security vulnerabilities checked (no SQL injection, XSS, CSRF)

✓ Documented (code comments, API documentation)

✓ Integrated into main branch without breaking existing features

✓ Demonstrated to product owner (instructor) if required

✓ Acceptance criteria met

✓ No critical bugs remaining

## 10.5 Agile Practices Applied Throughout Project

### User Stories & Acceptance Criteria

All requirements should be written as user stories with clear acceptance criteria. This keeps focus on user value rather than technical implementation.

User Story Template:

As a [type of user], I want [goal/desire] so that [benefit/value]

Good Example:

As a farmer, I want to upload photos of diseased crops so that the AI can diagnose the problem and recommend treatment.

Bad Example (too technical):

As a developer, I want to implement a CNN model for image classification.

### Test-Driven Development (TDD)

Follow the TDD cycle for all new features:

1. Red: Write a failing test first

2. Green: Write minimal code to make test pass

3. Refactor: Improve code while keeping tests green

### Continuous Integration (CI)

Implement CI practices:

Commit code to version control at least daily

Automated tests run on every commit

Fix broken builds immediately (highest priority)

Keep main branch always deployable

Use feature branches for new development

Code review before merging to main

### Pair Programming (Recommended)

For complex features or learning new technologies, use pair programming:

Driver: Writes the code

Navigator: Reviews code in real-time, thinks strategically

Switch roles every 20-30 minutes

Benefits: Knowledge sharing, fewer bugs, better design decisions

### Incremental Design

Don't try to design everything upfront. Design incrementally as you learn:

Start with simple design (YAGNI: You Aren't Gonna Need It)

Refactor as you learn more about requirements

Evolve architecture based on actual needs, not speculation

Keep design flexible for changes

## 10.6 Agile Tools & Tracking

Use digital tools to manage your Agile workflow:

### Recommended Project Management Tools

Trello: Simple Kanban board (columns: Backlog, To Do, In Progress, Testing, Done)

GitHub Projects: Integrated with GitHub repositories, automatic issue tracking

Jira: Professional Scrum/Agile tool (free for students)

Asana: Task management with timeline views

Monday.com: Visual project tracking (free tier available)

### Version Control & Collaboration

Git with GitHub/GitLab/Bitbucket (required)

Feature branch workflow (main, develop, feature branches)

Meaningful commit messages: "[Type] Description" (e.g., "[Feature] Add user authentication")

Pull requests for code review before merging

Branch protection rules on main branch

### Communication Tools

Slack/Discord: Daily stand-ups, quick questions

Microsoft Teams: Video meetings, screen sharing

WhatsApp/Telegram: Informal quick updates

Email: Formal communication with instructors

## 10.7 Sprint-by-Sprint Agile Implementation

The following table shows how Agile practices are integrated into each week/sprint of the project:

| Sprint | Sprint Goal | Key Agile Practices | Agile Artifacts Due |
| --- | --- | --- | --- |
| 1 | Establish project vision & backlog | Sprint planning, backlog creation | Product backlog, Sprint 1 backlog |
| 2 | Complete proposal (Milestone 1) | Sprint review with instructor, retrospective | Updated backlog, Sprint retrospective |
| 3 | Design system architecture | Daily stand-ups, task breakdown | Architecture user stories, Sprint backlog |
| 4 | Complete design (Milestone 2) | Sprint review, design feedback | Design artifacts, Burndown chart |
| 5 | Build backend foundation | TDD, CI setup, pair programming | Working API endpoints, Test suite |
| 6 | Implement authentication | Security-focused stand-ups | Auth user stories done, Security tests |
| 7 | Build frontend UI | UI/UX reviews, incremental design | Frontend components, Integration tests |
| 8 | Core integration (Milestone 3) | Sprint review, integration demo | Integrated system, Retrospective |
| 9 | Add advanced features | Feature branches, code reviews | API integrations complete |
| 10 | Implement AI features (Milestone 4) | AI-focused sprint, testing | AI features done, Performance tests |
| 11 | Build PWA features | Mobile testing, offline scenarios | PWA artifacts, Mobile tests |
| 12 | Deploy to production | Deployment retrospective | Live deployment, CI/CD pipeline |
| 13 | Optimize & refine | Performance sprint, technical debt | Optimization report, Final tests |
| 14 | Final documentation & presentation | Final sprint review, project retrospective | All documentation, Presentation |

## 10.8 Agile Metrics & Tracking Progress

Track these metrics to monitor project health and team velocity:

### 1. Velocity

Velocity = Story points completed per sprint. Track velocity to improve estimation accuracy and predict completion dates.

Calculate average velocity after Sprint 3 (first 2 sprints are baseline)

Use velocity to predict how many sprints needed for remaining backlog

Don't compare velocity across different teams (it's team-specific)

Stable velocity indicates predictable delivery

### 2. Sprint Burndown

Track daily progress within each sprint:

Update remaining work daily

Compare actual vs. ideal burndown

If actual > ideal: Sprint at risk, need intervention

If actual < ideal: Sprint ahead of schedule

### 3. Cumulative Flow Diagram (CFD)

Visualize work across all stages (Backlog, In Progress, Testing, Done):

Identify bottlenecks (growing "In Progress" column)

See work-in-progress limits effectiveness

Track overall project progress

Spot workflow inefficiencies

### 4. Defect Density

Track bugs found per sprint:

Log all bugs in backlog with severity (Critical, Major, Minor)

Monitor trend: Increasing defects = quality issues

Target: Decreasing defects over time as code matures

Definition of Done should prevent most defects

### 5. Code Coverage

Measure test coverage as quality metric:

Target: Minimum 60% code coverage (required)

Stretch goal: 80%+ coverage for critical paths

Track coverage trend (should increase over time)

Use tools: Jest (JavaScript), pytest-cov (Python), JaCoCo (Java)

## 10.9 Handling Agile Challenges

Common challenges in Agile projects and how to address them:

### Challenge 1: Scope Creep

Problem: Constantly adding new features, never finishing.

Solution:

Strictly prioritize product backlog (MoSCoW method)

New features go to backlog, not current sprint

Product owner (instructor) approves scope changes

Focus on MVP (Minimum Viable Product) first

### Challenge 2: Uneven Workload Distribution

Problem: Some team members doing all the work.

Solution:

Make work visible (Kanban board shows who is doing what)

Daily stand-ups expose imbalances

Rotate Scrum Master role weekly

Retrospectives address team dynamics

Document individual contributions in commit history

### Challenge 3: Technical Debt Accumulation

Problem: Taking shortcuts to meet deadlines, code quality suffers.

Solution:

Include "refactoring" user stories in backlog

Allocate 20% of each sprint to technical improvements

Definition of Done prevents most technical debt

Code reviews catch quality issues early

Track technical debt in backlog, prioritize high-impact items

### Challenge 4: Poor Communication

Problem: Team members not synchronized, duplicating work or blocking each other.

Solution:

Mandatory daily stand-ups (15 minutes, no exceptions)

Use communication tools (Slack, Discord) for async updates

Document decisions in shared location (GitHub wiki, Google Docs)

Over-communicate rather than under-communicate

Retrospectives surface communication issues

### Challenge 5: Missed Deadlines

Problem: Sprint goals not achieved, milestones missed.

Solution:

Improve estimation accuracy (use historical velocity)

Break large tasks into smaller ones (no task > 1 day)

Identify blockers early in daily stand-ups

Re-prioritize if sprint is at risk (drop low-priority items)

Retrospectives analyze why deadlines were missed

## 10.10 Agile Deliverables & Assessment

Agile practices will be assessed throughout the project. Your Agile implementation contributes to your overall grade.

### Required Agile Documentation (Submit with Final Exam)

1. Product Backlog (complete, prioritized, with user stories)

2. Sprint Backlogs for all 10+ sprints (what was planned vs. completed)

3. Sprint Retrospective Notes (one per sprint, showing continuous improvement)

4. Burndown Charts (select 4-5 sprints to showcase)

5. Velocity Chart (showing team velocity trend across semester)

6. Definition of Done (your team's quality checklist)

7. Agile Reflection Report (500-1000 words): How Agile helped your project, challenges faced, lessons learned

### Agile Assessment Criteria (Integrated into Milestones)

Your Agile implementation will be evaluated on:

Backlog Quality (5%): Well-written user stories, clear acceptance criteria, proper prioritization

Sprint Planning (5%): Realistic sprint goals, appropriate task breakdown, effort estimation

Sprint Execution (10%): Daily progress, burndown accuracy, meeting sprint goals

Team Collaboration (5%): Stand-up participation, retrospective engagement, communication

Continuous Improvement (5%): Retrospective action items implemented, process refinements

Agile Artifacts (5%): Complete documentation, updated burndown charts, velocity tracking

Total Agile Component: 35% (integrated across all milestones and final exam)

## 10.11 Agile Mindset & Principles

Beyond practices and ceremonies, Agile is a mindset. Embrace these core principles:

The Agile Manifesto Values:

Individuals and interactions over processes and tools

Working software over comprehensive documentation

Customer collaboration over contract negotiation

Responding to change over following a plan

Key Agile Principles for Your Project:

Deliver working software frequently (weekly sprints)

Welcome changing requirements, even late in development

Business people (instructors, users) and developers work together daily

Build projects around motivated individuals (self-organizing teams)

Face-to-face conversation is most efficient (daily stand-ups)

Working software is primary measure of progress

Sustainable development pace (avoid burnout)

Technical excellence and good design enhance agility

Simplicity—maximize work not done (YAGNI principle)

Self-organizing teams produce best results

Regular reflection and adjustment (retrospectives)

### Embracing Failure & Learning

Agile recognizes that failure is part of learning. When something doesn't work:

Fail fast: Discover problems early when they're cheaper to fix

Learn from failures: Retrospectives turn failures into learning

Iterate and improve: Each sprint is a chance to do better

Psychological safety: Team members should feel safe admitting mistakes

Blame-free culture: Focus on systems, not individuals

By integrating Agile methodologies throughout your project, you will not only build a better application but also develop professional software development skills highly valued by industry. Agile practices of iterative development, continuous feedback, and team collaboration will serve you throughout your career.

# Appendix B: Agile Integration by Sprint/Week

This appendix provides explicit Agile practices for each sprint/week of the project. Use this as a checklist to ensure you're following Agile methodologies throughout your development process.

## Sprint 1 - Agile Practices

Sprint 1 Planning: Create initial product backlog from identified requirements

User story creation: Convert requirements into user story format

Story point estimation: Estimate effort for initial user stories (Planning Poker)

Sprint backlog creation: Select user stories for Sprint 1

Team roles: Assign Scrum Master, establish communication channels

Set up Agile tools: Create Kanban board (Trello/GitHub Projects)

Definition of Done: Create team's DoD checklist

Sprint Ceremonies (Every Week):

Monday: Sprint Planning (30-60 minutes)

Tuesday-Thursday: Daily Stand-ups (15 minutes each)

Friday Morning: Sprint Review (30-45 minutes)

Friday Afternoon: Sprint Retrospective (30-45 minutes)

## Sprint 2 - Agile Practices

Daily stand-ups: Begin 15-minute daily synchronization meetings

Sprint Review (Milestone 1): Demonstrate proposal to product owner (instructor)

Sprint Retrospective: What went well? What can improve? Action items?

Velocity baseline: Calculate Sprint 1 velocity (story points completed)

Product backlog refinement: Update backlog based on instructor feedback

Sprint 2 Planning: Plan next sprint based on retrospective insights

Update burndown chart: Track daily progress

## Sprint 3 - Agile Practices

Daily stand-ups: Continue daily synchronization

Task breakdown: Break architecture design into small tasks (<1 day each)

Pair programming: Use for complex architecture decisions

Design spike: Time-boxed research for technology selection

Update sprint backlog: Adjust tasks based on actual progress

Code review setup: Establish PR review process

Burndown tracking: Daily updates to burndown chart

## Sprint 4 - Agile Practices

Sprint Review (Milestone 2): Demo system design to instructor

Sprint Retrospective: Reflect on design process, gather improvement insights

Velocity tracking: Calculate Sprint 4 velocity, compare to baseline

Product backlog grooming: Refine user stories for development phase

Technical debt tracking: Identify any design decisions that may need revisiting

Sprint 5 Planning: Plan first development sprint with realistic commitments

## Sprint 5 - Agile Practices

TDD implementation: Write tests before code (Red-Green-Refactor)

Continuous Integration setup: Configure GitHub Actions for automated testing

Daily stand-ups with blocker focus: Identify and remove impediments quickly

Pair programming sessions: Tackle complex backend logic together

Code review sprint: All PRs reviewed within 24 hours

Update DoD: Add "tests passing" and "code reviewed" to checklist

Feature branch workflow: Create branches for each API endpoint

## Sprint 6 - Agile Practices

Security-focused sprint: Stand-ups emphasize security considerations

Security spike: Research best practices for authentication

TDD for security: Write security tests (password hashing, SQL injection)

Security code review: Extra scrutiny on authentication code

Update DoD: Add security checklist items

Retrospective security: Discuss security practices in retro

Burndown with security tasks: Track security testing separately

## Sprint 7 - Agile Practices

UI/UX review sessions: Daily demo of frontend components

Incremental design: Refactor components as patterns emerge

Continuous integration: Automated UI tests running on every commit

Responsive design testing: Test on multiple devices in stand-ups

Pair programming: Frontend + backend pairing for integration

Update product backlog: Add UI refinement stories from user feedback

## Sprint 8 - Agile Practices

Sprint Review (Milestone 3): Full system demonstration to stakeholders

Sprint Retrospective: Major reflection on development process so far

Velocity analysis: Calculate average velocity from Sprints 1-8

Remaining work estimation: Use velocity to predict completion timeline

Technical debt retrospective: Identify and prioritize tech debt

Integration testing sprint: Focus on end-to-end testing

Update roadmap: Adjust remaining sprints based on progress

## Sprint 9 - Agile Practices

API integration sprint: Focus on external service integration

Daily stand-ups with integration blockers: Address API issues immediately

Spike for new APIs: Time-boxed research for unfamiliar APIs

Incremental integration: Integrate one API at a time, test thoroughly

Code review for integrations: Ensure error handling and fallbacks

Update DoD: Add integration testing to checklist

Burndown tracking: Monitor progress on integration stories

## Sprint 10 - Agile Practices

Sprint Review (Milestone 4): Demonstrate AI features to instructor

AI-focused retrospective: Discuss ML implementation challenges

Velocity check: Ensure on track for final delivery

Product backlog refinement: Prioritize remaining features for final push

AI testing sprint: Comprehensive testing of AI features

Update DoD: Add AI performance metrics to checklist

Sprint 11 Planning: Plan PWA implementation sprint

## Sprint 11 - Agile Practices

Mobile testing in stand-ups: Daily device testing reports

PWA spike: Research service worker best practices

Offline scenario testing: Test app behavior without internet

Code review for PWA: Ensure service worker caching is correct

Performance testing: Track PWA performance metrics

Update DoD: Add mobile responsiveness checks

Retrospective on mobile development: Lessons learned

## Sprint 12 - Agile Practices

Deployment sprint: Focus on getting to production

Daily stand-ups with deployment blockers: Address hosting issues

Deployment retrospective: What went well/wrong with deployment?

CI/CD sprint: Automate deployment process

Security hardening review: Final security checks before production

Update product backlog: Add post-deployment monitoring tasks

Celebrate deployment milestone: Acknowledge team achievement

## Sprint 13 - Agile Practices

Performance optimization sprint: Focus on speed and efficiency

Code cleanup retrospective: Identify technical debt to address

Quality sprint: Dedicated to testing and refinement

Load testing results review: Discuss findings in stand-ups

Refactoring sprint: Improve code quality without changing functionality

Final velocity calculation: Document team velocity for future reference

Pre-final sprint planning: Ensure everything ready for Week 14

## Sprint 14 - Agile Practices

Documentation sprint: Focus on creating all project documentation

Final Sprint Review: Formal demonstration to all stakeholders

Project Retrospective: Semester-long reflection on entire project

Agile metrics compilation: Gather all velocity charts, burndown charts

Lessons learned documentation: Document Agile journey

Celebration retrospective: Celebrate successes, acknowledge growth

Handoff planning: Prepare for final examination presentation

# Appendix C: Agile Checklists

Use these checklists to ensure proper Agile implementation.

## Sprint Planning Checklist

☐ Review product backlog and priorities

☐ Define sprint goal (one sentence)

☐ Select user stories for sprint

☐ Break stories into tasks (<1 day each)

☐ Estimate effort (story points or hours)

☐ Assign tasks to team members

☐ Identify dependencies and risks

☐ Ensure team commits to sprint goal

☐ Create sprint backlog in tracking tool

☐ Update burndown chart baseline

## Daily Stand-up Checklist

☐ Start on time (15 minutes maximum)

☐ Stand up (keeps meeting short)

☐ Each member answers 3 questions:

• What did I complete yesterday?

• What will I work on today?

• Any blockers or impediments?

☐ Scrum Master notes blockers

☐ Detailed discussions taken offline

☐ Update sprint backlog/Kanban board

☐ Update burndown chart

☐ End on time

## Sprint Review Checklist

☐ Prepare working demo (no PowerPoint)

☐ Invite product owner (instructor)

☐ Review sprint goal achievement

☐ Demonstrate completed user stories

☐ Show only "Done" items (per DoD)

☐ Gather feedback from stakeholders

☐ Discuss what wasn't completed

☐ Update product backlog based on feedback

☐ Document decisions and action items

☐ Celebrate team accomplishments

## Sprint Retrospective Checklist

☐ Set safe environment (blame-free)

☐ Review action items from last retro

☐ Discuss: What went well?

☐ Discuss: What didn't go well?

☐ Discuss: What should we improve?

☐ Vote on top 3 improvements

☐ Create concrete action items

☐ Assign owner to each action item

☐ Set deadline for action items

☐ Document retrospective notes

☐ Commit to implementing changes

## Definition of Done (DoD) Checklist

Before marking any user story as "Done", verify:

☐ Code written and follows team coding standards

☐ Unit tests written and passing

☐ Integration tests written and passing

☐ Code coverage ≥60% (required), ideally ≥80%

☐ Code reviewed and approved by peer

☐ Security vulnerabilities checked (SQL injection, XSS, CSRF)

☐ Input validation implemented

☐ Error handling implemented

☐ Code documented (comments, JSDoc, etc.)

☐ API documentation updated (if applicable)

☐ Integrated into main branch without breaking build

☐ All acceptance criteria met

☐ Demonstrated to product owner (if required)

☐ No critical or high-priority bugs

☐ Responsive design tested (mobile, tablet, desktop)

☐ Performance acceptable (no significant slowdowns)

☐ User story moved to "Done" column